Scope of Request for Gold Seal Event Photography System
Version 1.0

Prepared By:	Paul Golding
Date:	21st February 2010
Template provided by:
        How Software Gets Done

# Table of Contents

# [Project] — Scope of Request1
## Statement of Scope
The project scope is defined below. The statement of scope consists of the following subsections:
- Problem/Opportunity Statement — Defines the problems and/or opportunities that have created a need for this project.
- Objectives — Defines a list of goals associated with this project. Completion of the project should fulfill these goals.
- Functionality — Defines a list of high-level functionality that the project should be able to offer at its completion.
- Exclusions — Defines a list of functionality, objectives, or actions that will be expressly excluded from the project.
- Assumptions — Defines a list of assumptions that you are making about the project in order to communicate them and get widespread agreement at the beginning of the project.
- Constraints — Defines a list of the constraints that may hinder progress in order to communicate them and get widespread agreement at the beginning of the project.
- Benefits — Defines a list of the tangible and intangible benefits the project offers to the customer. Benefits are quantified whenever possible.
- Risks — Defines a list of business and general technical risks related to the project.
- Additional References — Defines what other documentation and/or other relevant reference materials
## Problem/Opportunity Statement
When photographing events I need to be able to get pictures from the cameras and displayed to potential customers in the most efficient manner possible whilst presenting a professional business image. I have looked at several commercially available products for this functionality but none do exactly what I want and all provide more complex functions that I have no need for and over complicate the experience for customers.

The basic work flow of the business is:
Photographers take pictures of the event
Pictures are loaded onto the event system, this usually happens at different times during the event, e.g. between rounds of a competition, not just at the end.
Pictures are displayed to potential customers on a number of terminals. This is a self service function and therefore its use should be simple and obvious.
Customers note the image numbers they wish to purchase (possibly printing out on a receipt printer).
Customers approach the printing station where an operator will call up the image(s), confirm requirements, take payment and produce the prints. NOTE: The printing station is run on a Mitsubishi Click system and therefore this aspect is not a requirement of this software other than the images will be stored in the same directory/category structure as on the terminals to enable the operator to locate them quickly.
## Business Objectives
This section lists a set of business goals and objectives that the proposed project facilitates. It also describes how the proposed project can accomplish these goals:
The principal objective of this software is to maximise sales of photographs at events, this is to be achieved by:
Creation of categories relevant to the event to sort images into.
Quick and efficient import of images into categories, simple interface that a first time user can follow easily.
Display the images to potential customers as quickly and efficiently as possible on a number of terminals which can be either touch screen or conventional PCs but only requiring a mouse to interact. The efficiency of displaying images will mostly be as a result of the categorization allowing customers to rapidly locate those relevant to them but the responsiveness of the system in displaying images will also be important
Allow user to create a shortlist of images and then possibly print this list off to take to the printing station (I'm still undecided on this printing aspect ).
## Functionality
It is important for all parties to agree on the functionality that the proposed project will deliver at completion. The purpose of this section is to define the intended scope to all parties in the earliest stages.
This proposal supports the following functionality:

1) Event setup
Create a unique event
Add event name to be used on display screens for that event
Add logos to be used on display screens for that event
Create categories that pictures will be stored and displayed under for that event
I envisage this probably being reflected as a directory structure to store the images under e.g.

Create file name template for use within each category within the event.
This will probably consist of the category name and an index number e.g. if category name is “girls” then file names would be in the format “girls 001” “girls 002” etc.

2) Import images into software management.
Image sources from camera via	a) wireless transmission to a predefined folder
b) memory card reader.
c) direct usb connection to camera
Given the different possible sources I envisage that the solution may be to browse to the folder containing the images to be imported be it on the server as a result of receiving the images wirelessly or appearing as a drive as a result of connecting a camera or card reader.
User selects source and is presented with list of images, first image displayed on screen.
At point of transfer allow photographer to select “yes” or “no” for image inclusion as import. Import or not accordingly then display next image to be imported.
At point of transfer allow photographer to select destination category. I would envisage that most of the time a batch of images would be destined for a single category but there may be times when this is not the case and therefore it should be possible to direct each image into a different category.
Rename imported images – name tied to destination category & an index number as defined in section 1
This number need to be easy to recall by customers wishing to order & easy to locate for operator producing prints.

Display images on terminals
After a set period of inactivity the terminal should display a slide show of random images from the event along with a message indicating how to activate the terminal (this may differ if touchscreen or not). Activating terminal will display the home screen.
Home screen displays categories – when no interaction for a given period display should return to home screen (preferably giving a warning message first so if a user is just taking their time they can stop it timing out)
When a category is selected it should show a screen of thumbnails
Option to change size and therefore number of thumbnails per screen
Ability to return to home screen
Page back and forward through thumbnail screens
Display file names under thumbnails
Selecting a thumbnail brings it up large image
Ability to return to thumbnail page
Ability to return to home screen
Page back and forward through images
Ability to add files to a “shopping” list
Ability to print the shopping list when finished
Home screen, thumbnail screens and image screens should all display Gold Seal Photography logo, be similar to www.goldsealphotography.co.uk in style and should display name of event and any customer logo for event as defined in section 1. Also user should be locked into the software and unable to exit to the operating system without a password or similar mechanism.

4) Post event
Backup images to DVD
Remove images and directory structure from terminals and server

## Exclusions
Exclusions must be defined at the beginning of a project so that all parties can agree on the functionality, objectives, or actions that will be expressly excluded from the proposed project. This section helps to reduce misunderstandings from occurring later in the process when it is too late to correct them.
The exclusions for this project are listed in the bulleted list below.
Printing station is not included in this project – This is a Mitsubishi Click system.
## Assumptions
These assumptions are listed to ensure that all parties understand what assumptions the team has made in order to create the proposal:…
- Main software will run on one main PC (the server) which will perform the import, categorisation and distribution of images to the terminals.
- Images will be displayed on terminals which will be low end PCs locked into this display function i.e. customers can not access other software or operating system during an event.
- Terminals could be touch screen or operated with mouse but should not require keyboard.
- Operation of the terminals will be self service by customers.
- The number of terminals may vary from event to event.
## Constraints
Constraints are conditions that can potentially have a negative effect on the project. The constraints listed here provide all parties with information about constraints and can work to alleviate the conditions if possible. If these conditions cannot be alleviated, this section will provide warning of their existence.
Decision needs to be made on whether the printing of the “shopping list” is to be included, perhaps after discussion of the ramifications of inclusion i.e. how much work involved in making work with receipt printers.
## Benefits
Each project offers a set of benefits. The following list outlines the benefits this project offers:

Pictures can be efficiently uploaded and gategorised by any photographer employed on the day with minimal training.

Customers can intuitively find and view images relevant to them and request these at the printing station with no outside help or guidance.
## Risks
What are the risks to this project?
There is a risk that different events may require slightly different functionality but until encountered these can not be predicted.

# Additional References
The following documents describe the identified needs met by this project. The customer has identified needs and has created the following documents to describe the needs:
None
# Approvals

______________________________________________
Sponsor –

______________________________________________
IS Analyst/Business Analyst –

_______________________________________________
Project Manager –